Executive Summary

*Proposal Part*

|  |  |  |
| --- | --- | --- |
| No. | Problems | Solutions |
| 1 | All the functions will implement in web application so why the desktop application is needed? | After discussing with our project advisor we decide to remove desktop application form project scope. The reasons are as following: all the functions will be implemented in web application while desktop application only provide the functions that provided in web application already that is not necessary and developing desktop application may costs much time and efforts. |
| 2 | Clarify what will be in the web application, what will be in the desktop application | After talking with the project advisor, we decided to give up developing desktop application. So there will be the web application part only. |
| 3 | Can not access CAMT database | We will create the database that models the CAMT database instead of using the real CAMT database in development phase. |
| 4 | Clarify both web application features and desktop application features clearly in milestone | After talking with the project advisor, we will remove desktop application form project scope. Therefore, there will be web application part in milestone only. |
| 5 | Add version control to project scope | After discussing with our project advisor, the version control will not be inside senior project management system. Because we may not be able complete this feature according to time budget. |